Import Data using Transform Maps (Spreadsheet)

ServiceNow Micro Project Documentation

Phase 4: Project Planning

| Item | Details |
| --- | --- |
| Project Title | Import Data using Transform Maps (Spreadsheet) |
| Programme | SkillWallet – Vetri Thiran Payirchi |
| Platform | ServiceNow |
| Team ID | SWTID-2026-2373 |

# 1. Planning Overview

This phase defines how the project was organized and executed: the work breakdown, task ownership, time allocation, resources, milestones, and risk handling. The project was planned as a compact, hands-on build completed in a total of 3 hours by a team of 4 members.

| Item | Details |
| --- | --- |
| Project | Import Data using Transform Maps (Spreadsheet) |
| Platform | ServiceNow |
| Team size | 4 members |
| Total time consumed | 3 hours |
| Delivery approach | Step-by-step phased execution, with each step verified before moving on |

# 2. Planning Objectives

- Break the project into clear, sequential work packages.

- Distribute tasks evenly across the 4 team members.

- Fit all build, test, and documentation activities within 3 hours.

- Identify dependencies and risks early to avoid rework.

# 3. Work Breakdown Structure

| No. | Work Package | Key Activities |
| --- | --- | --- |
| 1 | Prepare source data | Create the sample spreadsheet and download it as .xlsx |
| 2 | Create custom table | Create Employee Test (u_employee_test) and add five string fields |
| 3 | Load data (Import Set) | Load the .xlsx into Employee Import (u_employee_import) using Load Data |
| 4 | Create Transform Map | Map source fields to target fields with Auto Map / Mapping Assist |
| 5 | Transform and validate | Run the transform and verify the records in the Employee Test table |
| 6 | Enable Coalesce | Set Coalesce to true on Employee ID to prevent duplicates |
| 7 | Incremental import testing | Import modified data and re-import the same sheet; check inserts, updates, and ignored rows |
| 8 | Create reports | Build the Department (Pie), Location (Bar), and Employee List reports |
| 9 | Build dashboard | Enable ACL access, create the Employee Analytics Dashboard, and add the reports |
| 10 | Documentation and review | Compile documentation and perform a final review |

# 4. Team Structure and Responsibilities

The team of 4 members shared responsibilities by work area. Each member led one area and supported the others as needed.

| Team Member | Name | Primary Role | Responsibilities |
| --- | --- | --- | --- |
| Member 1 | Sabik Rahman S | Data and Table Lead | Source spreadsheet, custom table and fields, data validation |
| Member 2 | Rabeek H | Import and Transform Lead | Load Data, Transform Map, Coalesce, incremental import tests |
| Member 3 | mohamed Aathil A | Reporting Lead | Department, Location, and Employee List reports |
| Member 4 | Vasanthanathan U | Dashboard and Documentation Lead | ACL change, dashboard creation, adding reports, documentation |

# 5. Time Allocation and Schedule

The total effort was planned as a 3-hour (180-minute) schedule.

| Time Slot | Activity | Duration | Owner |
| --- | --- | --- | --- |
| 0:00 - 0:10 | Prepare source data (spreadsheet, .xlsx) | 10 min | Member 1 |
| 0:10 - 0:25 | Create custom table and fields | 15 min | Member 1 |
| 0:25 - 0:40 | Load Data into the Import Set table | 15 min | Member 2 |
| 0:40 - 1:00 | Create and configure the Transform Map | 20 min | Member 2 |
| 1:00 - 1:10 | Run transform and validate records | 10 min | Members 1 and 2 |
| 1:10 - 1:25 | Enable Coalesce on Employee ID | 15 min | Member 2 |
| 1:25 - 1:45 | Incremental import and duplicate-check testing | 20 min | Members 1 and 2 |
| 1:45 - 2:20 | Create three reports | 35 min | Member 3 (Member 4 assists) |
| 2:20 - 2:45 | Create dashboard and add reports | 25 min | Member 4 |
| 2:45 - 3:00 | Documentation and final review | 15 min | All members |
| Total |  | 180 min | 3 hours |

# 6. Milestones and Deliverables

| No. | Milestone | Deliverable / Completion Check |
| --- | --- | --- |
| M1 | Data and table ready | Sample.xlsx prepared; u_employee_test created with 5 fields |
| M2 | Data staged | Import Set completed with State: Complete and Success (15 rows processed) |
| M3 | Data transformed | Transform Map created; 15 records visible in Employee Test |
| M4 | Duplicate control verified | Coalesce enabled; modified file gives 2 inserts and 2 updates; unchanged file gives 4 ignored |
| M5 | Reports completed | Three reports saved: Employees by Department, Employees by Location, Employee List Report |
| M6 | Dashboard live | Employee Analytics Dashboard shows all three reports |
| M7 | Documentation complete | Project documentation finalized and reviewed |

# 7. Resources Required

- Platform: ServiceNow instance with admin access (for tables, import sets, transform maps, ACLs, and dashboards).

- Tools: Google Sheets or Excel for preparing and downloading the .xlsx file.

- Data: Sample employee data of 15 records, plus a modified sheet for update and insert testing.

- Other: Web browser and a stable internet connection.

# 8. Dependencies

- The custom table must exist before the Transform Map can target it.

- The Import Set must be loaded before the Transform Map can be created from it.

- The transform must complete successfully before reports can show data.

- Reports must be saved before they can be added to the dashboard.

- The pa_dashboards create ACL must have Admin Overrides enabled before the dashboard form can be opened by its backend name.

# 9. Risk Management Plan

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Field mapping errors | Data lands in the wrong fields | Use Auto Map Matching and verify the field map list |
| Duplicate records on re-import | Inflated counts and wrong reports | Enable Coalesce on Employee ID before the second import |
| Dashboard form not accessible | Delay in the dashboard step | Enable Admin Overrides on the pa_dashboards create ACL |
| Time overrun on reports | Documentation squeezed | Assign a dedicated reporting lead with support from Member 4 |
| Inconsistent source data | Skewed report groupings | Review data before import and correct it in the sheet |

# 10. Communication and Coordination

- Short checkpoints at the end of each milestone to confirm completion before starting the next step.

- Shared access to the ServiceNow instance and the source spreadsheet for all members.

- Issues raised immediately to the relevant lead and resolved within the same time slot.

# 11. Summary

With clear task ownership, a sequenced work breakdown, and a fixed 180-minute schedule, the team of 4 was able to plan and deliver the complete import, coalesce, reporting, and dashboard workflow within 3 hours.